CERTIFIED LPA SELF-AUDIT (CITIES/COUNTIES)

The purpose of the self-audit is to ensure the Local Public Agency (LPA) is fulfilling the terms of the Certification Program Agreement, the LAG for Certified LPAs, and is maintaining accurate records per federal and state requirements.

| Certified LPA Name: | Click or tap here to enter text. |
| --- | --- |
| LPA Certification Program Coordinator: | Click or tap here to enter text. |
| Certification Agreement Program Number: | Click or tap here to enter text. |

PROGRAM INFORMATION

Certification Status Report

Review the attached Certification Status Report and answer the questions below. If an update is needed to the Approval Authorities, Key Qualified Staff or Organizational Chart, please attach updated documents with your agency’s response.

Quality Program Plan: Project Delivery

| - Is the status ‘Update Needed’ or ‘Not Met’? | Select Y/N |
| --- | --- |
| If yes, explain how and when your agency will submit an update: Click or tap here to enter text. |  |
| - In the last three years (2024-2026) your agency provided training on your agency’s Quality Program Plan to: |  |
| - New staff | Select Y/N |
| - Experienced staff | Select Y/N |
| If no, provide explanation: Click or tap here to enter text. |  |

Construction Contracting Templates

| - Is the status ‘Update Needed’ or ‘Not Met’? | Select Y/N |
| --- | --- |
| If yes, explain how and when your agency will submit an update: Click or tap here to enter text. |  |

Consultant Contracting Templates

| - Is the status ‘Update Needed’ or ‘Not Met’? | Select Y/N |
| --- | --- |
| If yes, explain how and when your agency will submit an update: Click or tap here to enter text. |  |

Title VI Plan

| - Is the status ‘Update Needed’ or ‘Not Met’? | Select Y/N |
| --- | --- |
| If yes, explain how and when your agency will submit an update: Click or tap here to enter text. |  |

Title II ADA Transition Plan

| - Is the status ‘Update Needed’ or ‘Not Met’? | Select Y/N |
| --- | --- |
| If yes, explain how and when your agency will submit an update: Click or tap here to enter text. |  |

Financial Information

Single Audit Act

| - The date in the ‘Met’ column reflects the date your agency’s most recent Single Audit Act compliance filing was accepted by the Federal Clearinghouse | Select Y/N |
| --- | --- |
| If no, provide the most recent date: Click or tap to enter a date. |  |
| - Agency confirms it has no new federal financial audit findings to resolve since July 1, 2025. This includes any findings that are part of the Single Audit Act compliance filing, even if not transportation related. | Select Y/N |
| If no, explain findings: Click or tap here to enter text. |  |

Indirect Cost Allocation Plan (ICAP)

| - Agency submitted an Indirect Cost Allocation Plan(s) (ICAP) effective for the period of July 1, 2026 to June 30, 2027 by December 31, 2025, or a request to use the de minimis rate (see Bulletin 101-53). | Select Y/N |
| --- | --- |
| If no, provide explanation: Click or tap here to enter text. |  |

Reports Executive Compensation

| - Is the executive compensation reporting status on the Certification Status Report correct? | Select Y/N |
| --- | --- |

Unique Entity Identifier (UEI)

| - Is the UEI number on the Status Report Correct? | Select Y/N |
| --- | --- |
| If no, enter correct UEI number(s): Click or tap here to enter text. |  |

Accounting System

| - Is the accounting system noted on the Certification Status Report (manual, automated, hybrid) still accurate? | Select Y/N |
| --- | --- |
| If no, explain: Click or tap here to enter text. |  |

Other Program Questions

| - Agency ensured its key qualified staff members (for example, professional engineering, survey, inspection and procurement staff) completed all training necessary to work on federal-aid projects and maintain current licenses and certifications. | Select Y/N |
| --- | --- |
| If no, provide explanation: Click or tap here to enter text. |  |
| - In the last three years, agency staff involved in consultant selection and contracting completed: |  |
| - ODOT or DAS Statement of Work for Personal Services training | Select Y/N |
| - DAS Personal Services Contract Administration Training Certification | Select Y/N |
| - Federal-aid Essentials Training, by viewing Consultant Services Overview, Hiring a Consultant Using Competitive Negotiation Procedures, and Organizational and Consultant Conflicts of Interest videos | Select Y/N |
| If no, provide explanation: Click or tap here to enter text. |  |
| - In the last three years (2024-2026), your agency encouraged staff (including project managers, inspectors, contract administration and procurement staff) attendance at civil rights trainings offered by ODOT. | Select Y/N |
| If no, provide explanation: Click or tap here to enter text. |  |
| - Agency staff involved in ADA compliance related to design and construction stay current with ADA training opportunities and resources (such as ODOT ADA Curb Ramp Inspector training, U.S. Access Board training opportunities, Public Right-of-Way Accessibility Guidelines (PROWAG)). | Select Y/N |
| Provide general explanation of which staff and what trainings were taken in the last year: Click or tap here to enter text. |  |
| - Agency understands that completing Bulletin Acknowledgement Surveys and taking the requested action, including sharing bulletins with agency staff and consultants, is a factor the Certification Program uses in evaluating program compliance and agency risk. | Select Y/N |
| If no, provide explanation: Click or tap here to enter text. |  |

PROJECT INFORMATION

Please review and verify the following list of project Self-Audit questions with your agency’s project managers, contract administrators or other staff (as applicable) for the attached list of projects and provide responses for each project in the attached excel file. Your agency does not need to review aspects of a particular project’s work that were covered in a prior self-audit. Pick up where your agency left off in the prior self-audit for each project. Each question must be answered Yes, No, or N/A. For any review questions that were answered ‘No,’ provide an explanation in the ‘Explanation’ column.

Progress Billing

- Your agency submits progress billings to ODOT on the timeframe set out in the applicable project agreement (generally not more than monthly and at least quarterly).

- Your agency maintains supporting documents and information as needed to verify federal eligibility of costs incurred during each billing cycle, including:

  - Invoices showing both total costs and federal pro-rata share

  - Invoices include work performed timeframe

  - Invoices include the applicable Notice to Proceed date

  - Summary of cost reports

  - Bid/pay/task item progress estimates

  - LPA costs breakdown

  - Materials purchase orders

  - Receipts and/or back-up documentation showing costs of items billed

  - LPA salary/wage reports including ICAP rates

  - Travel/transportation documents

  - Pay verification documents (e.g. cancelled checks, check register or other payment confirmation)

Consultant Selection and Contract Administration

- The consultant selection process was completed in accordance with Section 3 of the ODOT LPA A&E  or Non-A&E Requirements Guides (as applicable), including:

  - For intermediate, informal and formal solicitations, RFP was prepared using the applicable RFP template linked on the Certification Program Consultant Contracting page.

  - For A&E solicitations, the following elements were completed as part of the process:

    - Internal Cost Estimate

    - Record of Negotiation

    - Final Breakdown of Costs

    - Committed DBE Breakdown AE form (if DBE goal is greater than 0) was approved by ODOT Office of Engagement & Civil Rights (OECR) prior to execution of the contract

  - For A&E and non-A&E solicitations, the Notice of Award (form 734-2849) was submitted to OECR at ocr.psk@odot.oregon.gov

  - If agency used A&E small purchase process (formerly referred to as direct appoint/small purchase), your agency:

    - Prepared a Small Purchase Selection form documenting consideration of at least three firms

    - Documented any communication with any of the consultant firms considered and saved the documentation to the project file

    - Obtained a completed Small Purchase Certification form from the selected consultant and saved the form to the project file

- As applicable to the work, your agency downloaded and used the most current ODOT Statement of Work (SOW) template/task language in effect at the time from ODOT Statement of Work Library page.

- As applicable to the work, the ODOT Regional Environmental Coordinator (REC) reviewed the project’s environmental SOW tasks and budget/level of effort prior to your agency signing the contract and finalizing the Breakdown of Costs.

- As applicable to the work, the ODOT Regional Right of Way Agent reviewed the project’s right of way related SOW tasks and budget/level of effort prior to your agency signing the contract and finalizing the Breakdown of Costs.

- For all consultant contracts, the contract was prepared using the Contract for A&E Services and Non-A&E Planning services template linked on the Certification Program Consultant Contracting page.

- If applicable, contract amendments used the Contract Amendment template linked on the Certification Program Consultant Contracting page.

- Your agency’s contract administration processes were documented in accordance with Section 4 of ODOT LPA A&E or Non-A&E Requirements Guide (as applicable), including:

  - Your agency’s contract administrator reviewed consultant invoices and supporting documents for consistency with federal cost principles, terms of the contract, and status/progress of the work completed, including:

    - All invoiced costs were for work performed within the period of performance (after notice to proceed and prior to end of contract term

    - Total paid did not exceed the total not-to-exceed amount of the contract

    - Travel rates were billed at the rate in effect at the time travel occurred

    - No markup was paid on sub-consultant or indirect costs

    - Consultant submitted paid summary reports for subconsultants

    - Prior to October 3, 2025, consultant contracts with DBE goals were monitored against the final contract amount, including any amendments

  - Your agency’s contract administrator regularly collected, reviewed, and submitted consultant contract paid summary reports to OECR at ocr.psk@odot.oregon.gov

  - Your agency completed the Certified LPA Contract Closeout Form (or equivalent form)

  - Your agency completed a consultant performance evaluation per the LPA A&E or Non-A&E Requirements Guide Section 3.7.4

- List the primary staff person(s) involved in preparing consultant selection materials and the solicitation process (e.g., Statement of Work, Request for Proposals, managing the solicitation process) and provide the dates the staff person(s) completed the applicable Consultant Selection Training/Qualifications.

Construction Contracts: Civil Rights

- Your agency’s construction solicitation documents and contract included the ODOT-assigned DBE goal and On-the-Job Training (OJT) requirements that were in effect at the time of solicitation.

- Prior to October 3, 2025, DBE Commitment Certification and Utilization form (734-2785) (if DBE goal was greater than 0) and Civil Rights Bid Notification for Certified Agency Projects form (734-2848) were submitted to ODOT OECR at OCRINFOREQUEST@odot.oregon.gov within two days of bid opening.

- Prior to October 3, 2025, for projects with a DBE goal greater than 0: Within 10 days of notice of intent to award, a Committed DBE Breakdown and Certification form (734-2531) was received by your agency from the awarded contractor and submitted to ocrinforequest@odot.oregon.gov for review and approval of each DBE subcontractor. This occurred prior to the execution of the prime contract.

- Civil Rights Award Notification for Certified Local Agency Projects form (734-2849) was submitted to ODOT  OECR at ocrinforrequest@odot.oregon.gov within three days of execution and included your agency’s contract number.

- Prior to October 3, 2025, prior to the Pre-Construction Conference, your agency sent the Prime Contractor and committed DBE Subcontractors the OECR Pre-Con Requirements by ODOT OECR.

- Prior to October 3, 2025, Commercially Useful Function (CUF) reviews were performed and documented for every DBE on the project (whether committed or not).

- Prior to October 3, 2025, The construction contract DBE goal and commitments were met (or were closely monitored) to ensure attainment.

- Your agency’s Daily Inspection Reports or other documentation shows that your agency regularly monitors the following:

  - Temporary traffic control measures, including ensuring bicycle, pedestrian, and ADA accommodations equal to or better than existing level of accessibility during construction

  - Labor compliance interviews

  - Required job site posters

ADA Compliance (Design and Construction)

- During design, your agency prepared a Traffic Control Plan (TCP), including a Temporary Pedestrian Accessible Route Plan (TPARP), designed to ensure bicycle, pedestrian, and ADA accommodations equivalent to or better than existing level of accessibility.

- For any local crosswalk closures, your agency maintained required closure documentation on file per your agency’s approved written processes for crosswalk closure actions.

- For any crosswalk closures on or along the state highway system, your agency:

  - Submitted a Crosswalk Closure Approval Request form (734-5150) to ODOT for approval

  - Maintained the approval documentation on the project file

- For work on or along the state highway system, your agency submitted required ADA-compliance inspection forms for curb ramps and pedestrian push buttons to ODOT (e.g. form 735-5020 series and/or forms 734-5245A-B).

- Your agency maintained staff certification and verified contractor certification in ADA requirements.

- Your agency used the most current version of ODOT standards, forms, and publications to ensure ADA compliance during design and construction when work is on or along the state highway, or your agency adopted and followed ODOT standards (ODOT standards, forms and publications are found on ODOT Engineering for Accessibility).

Build America Buy America (BABA)

- For projects with PS&E submittals authorized by FHWA on or after November 10, 2022, your agency included the applicable versions of 00160.20(d) and 00165.35 to address BABA requirements in either your agency’s approved general conditions or the project special provision included in the PS&E package. Note: The applicable version is based on using the bid date of the ODOT boilerplate special provisions that align with the project’s federal construction authorization date.

- For projects that kicked off with development/design on or after November 10, 2022, your agency used the most recent PS&E checklist (form 734-5182, 11/2022) that includes verification of BABA requirements.

- For projects with PS&E submittals authorized by FHWA on or after November 10, 2022, and which have started construction, your agency required contractors to submit the applicable Construction Materials Certificate of Materials Origin form (734-5378 or 734-5378b) to document compliance with boilerplate special provision 00160.020(d). Note: Projects with federal construction authorization between November 10, 2022 and August 15, 2023 should use form 734-5378. Projects with federal construction authorization after August 15, 2023 should use form 734-5378b.

On-Call Engineering and Inspection Services

- Did your agency use any resources hired through an on-call services contract to support the agency’s work during the design or right-of-way phases?

  - If yes, did your agency invoice ODOT seeking federal reimbursement for the services?

  - If yes, how did you ensure this met the selection requirements of the LPA A&E Requirements Guide?

- Did your agency use any resources hired through an on-call services contract to support the agency’s engineering or inspections during the construction phase?

  - If yes, did your agency invoice ODOT seeking federal reimbursement for the services?

  - If yes, how did you ensure this met the selection requirements of the LPA A&E Requirements Guide?

Certification and Signature

By entering my name below, I certify that I have reviewed the applicable questions for the agency’s program and each project with the person in responsible charge of the project and other key project staff as applicable.

| Signature: | Type full name here to sign form |
| --- | --- |
| Title: | Enter title |
| Email Address: | Enter email address |
| Date: | Click or tap to enter a date. |

Attachments

| Authorities, form 734-5084: Attach only if changes made | Select Y/N |
| --- | --- |
| Current Organizational Chart: Attach only if changes made | Select Y/N |
| Updated Key Qualified Staff form 734-5091: Attach only if changes made | Select Y/N |
| Excel file with project responses: Attach a single excel file with all project responses | Select Yes |

Save a copy of the completed form and submit to odotcertification@odot.oregon.gov with applicable attachments.

ODOT USE ONLY

☐ Accepted			Date: Click or tap to enter a date.

☐ Returned for Edits		Date: Click or tap to enter a date.

ODOT Notes:

Click or tap here to enter text.