## Slide 1: ODOT Delivered Local Agency Program Manual
Storyboard
Create manual for ODOT delivered local agency projects
2023

## Slide 2
LPAC meeting
ODLAP task force:
  Continues to write the new ODLAP manual as part of the ODOT Project Delivery Manual
Included:
  Phase gates, deliverables, reports, schedules, change management…….
  Federal law, state law, applicable ODOT policy
  Process...

## Slide 3
LPAC meeting
PCR-
  Form Posted https://www.oregon.gov/odot/Forms/2ODOT/7345409.pdf
  LPA concurs with changes, Funding Program approves funding related changes, PM does final approval.
  Used for STIP amendment justification, and changing approved bid date (not placeholder).

## Slide 4
LPAC meeting
  Phase gates
  Project Initiation complete (date as of when the following is done)
    TSS done
    IGA done
    PE obligated
    kickoff
    A&E procurement done
    MSP schedule finalized for baseline with placeholder bid date
      Charter is replaced by TSS
      Risk register is a tool to be used at the discretion of the project manager
      PCR is done at PI only if there are changes requiring one

## Slide 5
LPAC meeting
Phase Gates
DAP
  Is a review milestone, oversight of the project and contract by ODOT, review for scope by local agency and for local requirements
  Complete investigative and technical reports
  ROW footprint determined, API, APE, etc.
  Design narrative???
  No submittal to PCO
  Get approved bid date after DAP

## Slide 6
LPAC meeting
ODLAP Quality Plan
  Adding details on the statement of technical review based on statewide standards
  Revising to match Task Force directions on phase gates and milestone deliverables
  Provide more flexibility where able to reduce cost

## Slide 7
LPAC meeting
Consultant costs:
  Phase gates have not been implemented for LPA projects
  Consultant don’t use a PCR
  PW and estimation are required for all projects going through PCO
  Scoping this next round needs to account for increases in costs for local projects
  No other “new” requirements have been added for the consultant work
  SSOW is not required for local projects and requires significant revision to use